## Slide 1: Name :Bipasha Chakraborty Admission Id: SPJ1111 Company Name: Linde India Limited Industry type: EPC
Assignment dated 15th March,2020
Post Graduate in Advanced Project Management Blended Programme Batch 33 – PG-APM

## Slide 2: Case Study on a Live project to consider following aspects : Project Vision Project Objective NTCP Diamond Framework SWOT Analysis
Brief Details of the Live Project Considered :
Supply of Compressed Air and Nitrogen Plant Package for BSVI Project of a Refinery

## Slide 3
In 2016, the Indian government announced that the country would skip the BS V norms altogether and adopt BS VI norms by 2020. In lieu of that all refineries needed upgradation of the plant with increased requirement of Nitrogen supply . The live project considered is part of the company portfolio to cater all such new requirements in major refineries.
To align with the company strategy to be the major market player in EP/EPC Nitrogen generator Plant and not let competitors tap into the field.
Enhance company turnover
The customer is a repeat customer and not to lose a prime customer from company profile.
Project Vision :

## Slide 4: Project Objective
Design, Engineering , Manufacturing, Inspection and Supply of Compressed Air and Nitrogen Plant Package for BSVI Project of a Refinery within August ,2020 with the following objective:
Production of 4200 Nm3/hr Gaseous Nitrogen and 500 Nm3/hr Liquid Nitrogen which is needed in the SRU(Sulphur recovery unit) of the Refinery
To complete BSVI upgradation of the refinery to comply to the government rule

## Slide 5: NTCP Diamond Framework Analysis
Novelty – Similar capacity plant was built and supplied for other customers earlier. Therefore, the present project falls under Derivative category Novelty wise.
Technology – From technology perspective this project is categorized as medium tech because of the existing patent Cryogenic Air Separation Unit technology of the organization.
Complexity - The project deals with a large and widely dispersed collection of systems that function together to achieve a common purpose. Hence,it is categorized as Array. There are multiple sub ordered equipment which will be supplied by vendors and interconnecting bulk material to be supplied to complete erection at site. There will be more than 1000 suppliers involved as vendor and sub-vendors in the project.
Pace – SRU unit needs to be commissioned in September by customer for which Nitrogen plant is required to be commissioned before August.Pace wise the project is time critical.

## Slide 6
Complexity
Technology
Pace
Novelty
Derivative
Platform
New to Market
New to World
Low-Tech
Medium-Tech
High-Tech
Super - High-Tech
Component
Assembly
System
Array
Regular
Fast/Competitive
Time - Critical
Blitz
Project Name: Supply of Nitrogen Plant to a Refinery
Notes: The NTCP model is a structured framework developed by Aaron J. Shenhar and Dov Dvir to enable project mangers to use for making decisions in terms of selecting the right projects, the right people, allocating resources, planning & risk assessment building processes and choosing the right tools. It helps decide on how projects should be run. Each dimension includes four levels.
Product Novelty has 4 levels. Derivative products are extensions and improvements of existing products (e.g., HUL adding a Jasmine soap in its portfolio). Platform products new generations of existing product lines (e.g., a new car model). Breakthrough products – something that customers have never seen before (e.g., 3M Post-it notes or the first 3D television). It can be of two types – new to market in which the project operates or new to the world. Next comes role of technology in the innovation. Low-tech projects rely on existing and well-established technologies – these are mostly the construction projects. Medium-tech projects use existing or base technologies, but incorporate a new technology in the form of incremental innovation. Typical examples would be appliances, automobiles, etc. High-tech projects use mostly new technologies (like defense development projects). Super-high-tech projects are based on new technologies that do not exist at project initiation (like the Mars landing program). Complexity of the project has the initial level of component – which implies a collection of basic components combined to a single unit or entity that form a single function of the project (such as an electronic toy). Assembly projects is a collection of elements and components and modules combined to a single unit – like a coffee machine. System projects involve a complex collection of interactive elements and systems, jointly performing multiple functions – such as cars, computers, buildings, etc. And lastly, Array projects deal with a large and widely dispersed collection of systems that function together top achieve a common purpose – like MTNL, or national power distribution system, etc. Last, but, not the least, is Pace. Regular implies where time is not crucial to immediate organizational success. Fast/Competitive are the most common projects carried out by industrial and profit-driven organizations, sometimes to form new business lines. Time-critical projects are like the Y2K project, which must be completed within a definite date or within a given event window. Blitz projects are the most urgent ones and most time critical – like evacuation of human being from a building caught by fire or earthquake.

## Slide 7: SWOT Analysis
STRENGTH
WEAKNESS
THREAT
OPPURTUNITY

## Slide 8: STRENGTH
Patented Technology for Cryogenic Air Separation
Proven Track Record and past experience for similar projects
Experienced Resources
Available lesson learned register and knowledge repositories
Available project template and reference engineering documents
Repeat customer. Hence , requirements are known
Linde is doing many similar projects and have vendor database

## Slide 9: WEAKNESS
Availability of Resource due to ongoing projects
Matrix organization. Sharing of Resource for multiple projects.
Standard time in procurement process
Time taken in BOQ release
Availability of raw materials in small quantity
Dependability on vendors/suppliers
Requirement of a modeling software as per contract which is no available inhouse
Due to standard package consideration, Linde is unable to comply to some of the technical specifications required as per contract

## Slide 10: OPPURTUNITY
Customer retention
Credibility of organization
Revenue generation
Adding to the PTR
Not letting competitors to enter in the niche market
To be in the preferred vendor list of customer
Utilisation of Resources

## Slide 11: THREAT
Cost going beyond budget
Project not finishing within schedule creating more cost of resources and attracting 10% Liquidated damage (LD) from customer
Increasing Scope not envisaged during bidding stage
Plant failing to perform as per technical parameters
Wrong vendor Assessment
Forex rate fluctuation causing more cost during paying vendors
Mismatches in civil and mechanical job
Critical items like turbine failing during inspection.
Unknown unknowns

## Slide 12
THANK YOU FOR YOUR ATTENTION